ScrubSafe

Client-Side Metadata Stripper

Personal Project Plan · FOSS · Functionality-First

v2.0  ·  22 May 2026

# 1. Executive Summary

## What

Browser tool. Drop file, get clean copy. EXIF, GPS, author, revision history gone. All processing in browser via WebAssembly. No file uploads anywhere.

## Why personal project

- Solo build. No team, no payments, no accounts, no SLAs.

- Ship working functionality first. Polish, donations, self-host docs come later if at all.

- 100% FOSS stack. Every dep under OSI/FSF licence.

## Who uses it

- Me first. Test on own photos and docs.

- Friends and acquaintances who ask "how do I strip GPS from this photo".

- Public users who find the URL later. No marketing planned for v1.

## Scope cuts vs full plan

- No paid tier. No Stripe. No billing tables.

- No auth, no accounts, no email sending. Profiles in localStorage only.

- No observability stack at launch. Browser console + server logs enough.

- No formal bug bounty. Just security.txt + email.

- No multi-region CDN. Single VPS or static host.

## Done =

- Drop JPEG with GPS, get JPEG without GPS, pixels unchanged.

- Same for PNG, HEIC, TIFF, PDF, DOCX, XLSX, PPTX.

- Inspector shows what was removed.

- Deploys with one command to my VPS.

- Source on Codeberg under AGPL-3.0.

## Licence

- Application: AGPL-3.0-or-later.

- Reusable libs (inspector-core): Apache-2.0.

- Docs: CC-BY-SA 4.0.

# 2. Product Requirements

## Problem

Files leak hidden metadata. Existing tools require install (ExifTool, MAT2) or trusting a remote service. No fast browser tool exists that handles photos AND PDFs AND Office docs in one place, client-side.

## Goals

- Drop → clean → download in under 5 seconds.

- No file bytes on the wire. Ever.

- Output file = input file minus metadata. Visible content unchanged.

- Whole project buildable and self-hostable by anyone with a VPS.

## Non-goals (v1)

- No accounts. No payments. No teams.

- No video, no audio.

- No pixel redaction (blur, black-box). Future maybe.

- No mobile native app. Web only.

- No multi-language. English only. Add later if anyone asks.

## Success metrics

- Personal: I use it weekly on my own photos. Bugs found drop to zero.

- Public: median time-to-clean < 3s for 10 MB JPEG.

- Public: Lighthouse ≥ 95 all axes.

- Privacy regression test green on every commit.

## User stories

US-01  ·  Drop and clean

- As a user

- I want to drop one photo and download cleaned copy

- So that GPS gone before I post

US-02  ·  Format coverage

- As a user

- I want to drop JPEG, PNG, HEIC, TIFF, PDF, DOCX, XLSX, PPTX

- So that covers what I share

US-03  ·  Inspect before clean

- As a cautious user

- I want to see every metadata field present

- So that I know what was there

US-04  ·  Inspect after clean

- As a cautious user

- I want to see metadata of output file

- So that I can verify clean

US-05  ·  Keep some fields

- As a photographer

- I want to keep copyright, drop GPS

- So that attribution preserved

US-06  ·  Batch

- As a user with many files

- I want to drop 10 files, get ZIP

- So that no one-by-one

US-07  ·  Offline

- As a user

- I want to use it without internet after first load

- So that works in airplane mode

US-08  ·  Self-host

- As a any FOSS person

- I want to run my own with one command

- So that no trust required

## Functional requirements

- FR-01: Drag-drop, click-select, clipboard paste.

- FR-02: Detect type by magic bytes, not extension.

- FR-03: Reject unsupported types with clear error.

- FR-04: 100 MB per-file ceiling. Configurable in code.

- FR-05: Inspector lists every field by category (identity, location, device, software, history, other).

- FR-06: Default profile strips identity + location + device + history. Keeps colour profile, orientation, dimensions.

- FR-07: Per-field override before clean.

- FR-08: Re-encode JPEG to drop embedded thumbnail.

- FR-09: DOCX/XLSX/PPTX: strip core.xml, app.xml, custom.xml, comments, tracked changes, doc variables.

- FR-10: PDF: strip info dict, XMP stream, /JavaScript, /OpenAction.

- FR-11: Re-inspect cleaned file in-browser to prove clean.

- FR-12: Batch up to 50 files → ZIP download.

- FR-13: Profiles in localStorage. No server sync.

- FR-14: "How it works" page links to source + threat model.

## Non-functional

- NFR-01: No file content on the wire.

- NFR-02: 100% FOSS deps. CI fails on non-FOSS licence.

- NFR-03: Time-to-clean < 3s median for 10 MB JPEG on mid-range laptop.

- NFR-04: Latest two stable Chromium, Firefox, Safari. iOS/Android current.

- NFR-05: WCAG 2.2 AA.

- NFR-06: Works offline after first visit via service worker.

## Assumptions

- Browser supports WebAssembly + Web Workers + File API. 4 GB RAM.

- Device is trusted. Compromised browser/OS out of scope.

- No legal/regulatory deadline. Personal pace.

## Constraints

- Solo dev time. Functionality first, polish later.

- VPS budget: ~€5/mo. Architecture must fit.

- No third-party CDN, no Google Fonts, no analytics SaaS.

## Future

- Video/audio.

- Pixel redaction (blur, black-box).

- OCR redaction via Tesseract.wasm.

- Browser extension.

- Desktop wrapper (Tauri).

- Donations via Liberapay/Open Collective if usage grows.

# 3. Software Requirements Spec

## Scope

SPA. All metadata work in browser via WASM. Backend = Caddy serving static files + tiny Hono endpoint for opt-in counter. That's it.

## Functional (implementation-level)

- FR-15: Magic-byte detection runs in Worker.

- FR-16: One Worker per file. Main thread never blocks.

- FR-17: showSaveFilePicker when available, Blob URL fallback otherwise.

- FR-18: WASM modules bundled at build, SRI-hashed.

- FR-19: Service worker caches all assets for offline.

- FR-20: Counter endpoint takes one integer. Nothing else.

## Non-functional detail

### Scalability

Static site. Single small VPS handles huge traffic. Counter is single Postgres row, atomic increment. Personal scale = no problem.

### Performance

- TTI < 1.5s cold load on 3G. Initial JS < 120 KB gzipped.

- WASM modules lazy-loaded per format.

- Per-worker memory cap 256 MB. Graceful fail above.

### Availability

- Best-effort. No SLA. Personal project.

- Offline after first visit = availability doesn't matter much.

### Maintainability

- TypeScript strict, exactOptionalPropertyTypes, noUncheckedIndexedAccess.

- Coverage gate: 80% lines on processing modules.

- Every dep documented + licence in /docs/dependencies.md.

### Reliability

- 200+ corpus files per format in CI.

- Cleaned files re-parsed by independent lib to verify validity.

- Worker crash doesn't crash page. User sees error.

### Security

Section 9. Short version: no file bytes on wire, strict CSP, SRI on every script, Workers sandbox parser bugs.

## External interfaces

- Browser File API.

- WebAssembly: libheif, qpdf-wasm, exifr, piexifjs, JSZip.

- Web Workers.

- Service Worker (Workbox).

- Nothing else.

## Business rules

- BR-01: File never leaves browser.

- BR-02: Counter opt-in, default off.

- BR-03: No tiers. Everything is free.

## Acceptance

- Privacy regression: Playwright assertion fails build if any POST body non-empty for non-allowlisted routes.

- Corpus pass: every format, every test file → cleaned output (a) parses with independent lib, (b) inspector shows zero non-whitelisted fields, (c) visible content identical.

- Lighthouse ≥ 95 all axes.

- Axe-core: zero WCAG 2.2 AA violations.

- Licence audit: 100% FOSS.

# 4. Tech Stack

All FOSS. OSI or FSF licence. No proprietary deps.

| Layer | Pick | Licence | Why |
| --- | --- | --- | --- |
| Framework | SvelteKit | MIT | Small runtime, near-zero JS on idle pages |
| Language | TypeScript strict | Apache-2.0 | Catch type bugs in binary parsers |
| Styling | Tailwind CSS | MIT | Small, purgeable, no runtime |
| Fonts | Inter + JetBrains Mono, self-hosted | OFL-1.1 / Apache-2.0 | No Google Fonts call |
| JPEG/PNG/TIFF | exifr + piexifjs | MIT / MIT | Pure JS, no native deps |
| HEIC | libheif (WASM build) | LGPL-3.0 | Only viable HEIC option in browser |
| PDF | qpdf (WASM build) | Apache-2.0 | Reference impl for PDF rewriting |
| DOCX/XLSX/PPTX | JSZip + custom XML rewriter | MIT / MIT-0 | Office files are ZIPs of XML |
| Backend runtime | Deno (or Node LTS) | MIT | Strict permissions, single binary |
| Backend framework | Hono | MIT | Tiny, runs anywhere |
| Database | PostgreSQL (or SQLite) | PostgreSQL / public domain | One counter row. SQLite enough |
| Web server | Caddy | Apache-2.0 | Auto Let's Encrypt, trivial config |
| Container | Podman | Apache-2.0 | Rootless, daemonless. Docker also fine |
| Source host | Codeberg (Forgejo) | AGPL-3.0 | Nonprofit, FOSS forge |
| CI | Forgejo Actions on Codeberg | GPL-3.0 | Built into the forge |
| IaC | Just a shell script + Podman Compose | — | Personal scale doesn't need OpenTofu |
| Translation | — | — | Not needed v1. English only |
| Analytics | Optional Plausible CE later | AGPL-3.0 | Skip at launch |
| Error tracking | Browser console + server logs | — | GlitchTip later if needed |
| Uptime monitoring | Optional Uptime Kuma later | MIT | Skip at launch |
| Payments | None | — | Personal project. No money flow |
| Auth | None | — | No accounts in v1 |
| Email | None | — | No email needed |

## Trade-offs

- Single VPS = no global edge. Service worker caches everything after first visit. Fine for personal scale.

- No observability at launch = blind to errors. Browser console + Caddy access log enough until real users appear.

- LGPL libheif: AGPL host is fine. WASM build script in repo so users can relink.

- Solo maintenance = pick boring deps. Avoid alpha-stage libs.

# 5. Architecture

## High-level

Static SvelteKit bundle served by Caddy. Tiny Hono endpoint for opt-in counter. Postgres holds one row. That's the whole server.

┌──────────────────────────────────────────────────────────────────────┐
│                       USER'S BROWSER                                 │
│  ┌────────────────────────────────────────────────────────────────┐  │
│  │  UI (SvelteKit)                                                │  │
│  │  Drop zone · inspector · profile editor · download             │  │
│  └────────┬───────────────────────────────────────────────────────┘  │
│           │ postMessage                                              │
│  ┌────────▼───────────────────────────────────────────────────────┐  │
│  │  Dispatcher (Web Worker)                                       │  │
│  │  Magic-byte detect · format route · progress                   │  │
│  └────┬───────┬───────┬───────┬───────────────────────────────────┘  │
│       │       │       │       │                                      │
│  ┌────▼──┐ ┌──▼──┐ ┌──▼──┐ ┌──▼──┐                                   │
│  │JPEG/  │ │HEIC │ │PDF  │ │DOCX │                                   │
│  │PNG/   │ │WASM │ │WASM │ │/XLSX│                                   │
│  │TIFF   │ │     │ │     │ │/PPTX│                                   │
│  └───────┘ └─────┘ └─────┘ └─────┘                                   │
│                                                                      │
│  Service Worker (offline cache, SRI-pinned)                          │
└──────────────────────────────────────────────────────────────────────┘
                              │
                              │  Only: static asset loads
                              │   + 1 opt-in counter ping/session
                              ▼
┌──────────────────────────────────────────────────────────────────────┐
│                   VPS (any Linux, ~€5/mo)                            │
│  Caddy (TLS, static files, CSP)                                      │
│  Hono on Deno (/api/count, /api/health)                              │
│  PostgreSQL or SQLite (one counter row)                              │
└──────────────────────────────────────────────────────────────────────┘

## Components

- UI shell: SvelteKit routes. Presentation only.

- Dispatcher worker: file processing state machine.

- Format adapters: one per family. Identical interface: inspect(file) → Report, clean(file, profile) → Blob.

- Inspector: pure-function diff between before and after Reports.

- Profile store: pure-function localStorage wrapper.

- Counter: single fetch, debounced, opt-in only.

## Data flow

User drops file
   │
   ▼
[UI] FileDropEvent ─► [Dispatcher] ArrayBuffer transferred (zero-copy)
                              │
                              ▼
                       magic-byte detect
                              │
              ┌───────────────┴───────────────┐
              ▼                               ▼
        [Adapter.inspect]                [Adapter.clean]
              │                               │
              ▼                               ▼
     Report (before)                  Blob + Report (after)
              │                               │
              └───────────────┬───────────────┘
                              ▼
                       [Inspector] diff
                              ▼
                  [UI] render + download button
                              ▼
            click Download ─► Blob URL or showSaveFilePicker
                              ▼
                   Buffers nulled, refs released

## Deployment

- Production: one VPS. Caddy + Hono + Postgres in Podman Compose.

- Local dev: vite dev server, no containers needed.

- Preview: skip. Push to a staging branch and deploy manually if needed.

## Scaling

If it ever grows: add a second VPS, put Caddy in front of both. Personal scale doesn't need this thought through yet.

## Failover

- VPS dies: site offline. Service worker keeps existing users working. Restore from snapshot.

- DNS: secondary registrar configured. Manual flip.

- That's it. No 9s required.

## Caching

- Static assets: content-hashed filenames, immutable, 1-year max-age.

- HTML shell: stale-while-revalidate 60s.

- WASM: cached by service worker, hashed filenames pick up new versions.

- No data caching. Files exist only in memory.

# 6. Database

Tiny by design. One table. v1 might even skip Postgres and use SQLite.

## Entities

- AnonymousCounter: one row per format, running count.

- Nothing else.

## ER (text)

┌──────────────────────────┐
│ AnonymousCounter         │
│──────────────────────────│
│ format (PK)              │  jpeg, png, pdf, docx, ...
│ count                    │
│ updated_at               │
└──────────────────────────┘

## Table def

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| format | TEXT | PRIMARY KEY | jpeg, png, heic, tiff, pdf, docx, xlsx, pptx |
| count | BIGINT | NOT NULL DEFAULT 0 | Atomic increment via UPSERT |
| updated_at | TIMESTAMPTZ | NOT NULL DEFAULT now() |  |

## Schema (SQL)

CREATE TABLE anonymous_counter (
  format     TEXT PRIMARY KEY,
  count      BIGINT NOT NULL DEFAULT 0,
  updated_at TIMESTAMPTZ NOT NULL DEFAULT now()
);
-- Atomic increment
INSERT INTO anonymous_counter (format, count)
VALUES ($1, 1)
ON CONFLICT (format) DO UPDATE
  SET count = anonymous_counter.count + 1,
      updated_at = now();

## Security

- TLS-only DB connection.

- App connects with INSERT/UPDATE-only role on this table.

- Daily encrypted snapshot to off-site storage. Restore drill = once.

- Counter has no per-user data. GDPR not in scope.

# 7. API

Three endpoints. That's the whole API.

GET  /api/health

Liveness probe.

Request:

(none)

Response (200):

{ "status": "ok", "version": "1.0.0" }

Errors: 503 if DB unreachable

POST  /api/count

Increment counter for one format. Opt-in only.

Request:

{ "format": "jpeg" }

Response (200):

{ "ok": true }

Errors: 400 invalid format, 429 rate limited

GET  /api/stats

Read aggregate counts. Public, read-only.

Request:

(none)

Response (200):

{ "jpeg": 1234, "png": 567, "pdf": 89, ... }

Errors: —

## Auth flow

None. No accounts.

## Authz model

Everyone gets everything. No tiers.

## API security

- TLS 1.3 only. HSTS preload eligible.

- Rate limit at Caddy: 60 req/min per IP.

- Input validation via zod. Reject unknown keys, payload > 1 KB.

- CORS: Access-Control-Allow-Origin = production domain only.

- CSP rejects any third-party connect-src.

# 8. UI/UX

## Screens

- Landing / drop zone. Home. Big central drop area.

- Inspection view. After file drop. Preview left, metadata right.

- Profile editor. Side drawer. What to strip by default.

- Batch view. When >1 file dropped. Per-file status + single download-all.

- Verification view. Before/after diff with checks beside removed fields.

- Settings. Counter opt-in toggle, theme.

- How it works. Threat model + source link.

## Navigation

Landing ─drop─► Inspection ─Clean─► Verification ─Download─► Landing
   │
   ├─ drawer ─► Profile editor
   ├─ footer ─► How it works
   └─ footer ─► Settings

## User journey (Maya, journalist)

- Lands. Reads 2 sentences. Trust signal: source link visible.

- Drops JPEG. Sees GPS + camera serial in inspector.

- Clicks Clean with defaults. Verification shows both fields struck through.

- Downloads. File saved with -clean suffix.

- Re-drops cleaned file to verify. Inspector reports zero non-whitelisted fields.

## Layout

┌───────────────────────────────────────────────────────┐
│  Header: logo · How it works · Settings               │
├───────────────────────────────────────────────────────┤
│                                                       │
│        ╔═══════════════════════════════════╗          │
│        ║       Drop files here             ║          │
│        ║   or click · or paste             ║          │
│        ╚═══════════════════════════════════╝          │
│                                                       │
│   [JPEG] [PNG] [HEIC] [TIFF] [PDF] [DOCX] [...]       │
│                                                       │
├───────────────────────────────────────────────────────┤
│  Footer: source · privacy · contact                   │
└───────────────────────────────────────────────────────┘

## Mobile

- Single column below 768px. Drop zone becomes Choose File button.

- Inspector becomes accordion per category.

- Hit targets ≥ 44×44px.

- No hover-only interactions.

## Accessibility

- WCAG 2.2 AA. Verified by axe-core in CI.

- Keyboard reachable everywhere. Visible focus ring.

- Drop zone uses aria-live for progress.

- Colour never sole carrier of meaning.

- Reduced-motion media query disables transitions.

- Test with NVDA + VoiceOver.

## Design system

- Palette: navy #1F3A5F, off-white #F8F6F2, green #1F7A4F, amber #B45309.

- Typography: Inter variable + JetBrains Mono. Both self-hosted woff2.

- Spacing: 4px base, geometric scale.

- Components: Button, Card, Drawer, Tabs, Badge, Toggle. Storybook later.

- Dark mode: parity. Defaults to OS preference.

# 9. Security

Security is the product. Threat model has one quirk: the user is who we protect, and one threat actor is ScrubSafe itself (future malicious or compromised maintainer). Architecture makes file leakage structurally impossible.

## STRIDE

| Category | Threat | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| Spoofing | Phishing site mimics scrubsafe domain | Medium | High | HSTS preload, cert transparency monitoring, clear branding |
| Spoofing | Compromised npm dep injects code | Medium | Critical | Lockfile, manual dep review, SRI, reproducible builds verifiable by anyone |
| Tampering | MITM swaps served JS | Low (TLS) | Critical | TLS 1.3, HSTS, CSP, SRI on every script |
| Tampering | Malicious browser extension instruments app | Medium | Critical | Cannot prevent. Documented in threat-model.md. Recommend clean browser profile for sensitive work |
| Tampering | Future malicious build uploads files | Low | Critical | Reproducible builds, public source, signed releases |
| Repudiation | — | — | — | No transactions, no accounts. N/A |
| Info disclosure | File bytes sent to server | Low (architectural) | Critical | No file API on backend. CI test fails build if any non-allowlisted request body seen on the wire |
| Info disclosure | Metadata leaks via error reporting | Low | Medium | No external error reporting in v1. Console only |
| Info disclosure | Service worker caches sensitive response | Low | Low | SW scope = first-party static assets only. Never caches /api routes |
| DoS | Adversarial big file crashes tab | Medium | Low (tab-local) | 100 MB ceiling, streaming where possible, memory monitor, graceful fail |
| DoS | Mass /api/count requests | Medium | Low | Caddy rate limit, single-int payload, idempotent |
| Elev privilege | XSS in metadata-string display | Low | High | No HTML rendering of metadata. textContent only. CSP blocks inline scripts |

## Attack surface

- HTTP: 3 endpoints. One host. TLS + strict CSP.

- Client: WASM parsers consuming untrusted binary. Largest single risk — libheif/qpdf bug → worker sandbox escape attempt.

- Build: npm supply chain + CI runner. Mitigations under Supply chain.

- Ops: VPS provider account + DNS. Hardware-key MFA on both.

## Risk register

| Risk | Likelihood | Impact | Severity |
| --- | --- | --- | --- |
| Supply-chain attack via npm dep | Medium | Critical | Critical |
| WASM parser memory-safety bug exploitable via crafted file | Medium | High | High |
| Maintainer account takeover (Codeberg) | Low | Critical | High |
| VPS provider account takeover | Low | Critical | High |
| XSS via metadata string rendering | Low | Medium | Medium |
| Phishing similar domain | Medium | High | High |

## Controls

### Authentication

None. No accounts in v1.

### Authorization

None. Public endpoints.

### Session management

None. Stateless.

### Password security

No passwords stored. Whole class of risk gone.

### Secrets management

- All prod secrets in /etc/scrubsafe/secrets, mode 0600, owned by service user.

- .env.example documents required keys. No secrets in repo.

- DB connection string the only secret in v1.

### Encryption at rest

- VPS disk full-disk encrypted.

- Snapshots encrypted with separate key. Off-site storage.

### Encryption in transit

- TLS 1.3 only. Caddy auto-configures.

- HSTS includeSubDomains, preload, max-age 1y.

- App ↔ DB via Unix socket on the VPS (no network).

### Input validation

- All API inputs validated by zod. Unknown keys rejected.

- Client file parsing inside Web Workers. Parser bug = isolated.

- Magic-byte detection rejects unexpected payloads before parser invocation.

### Output encoding

- Svelte auto-escapes. No {@html} on user-derived strings.

- Metadata values rendered as textContent. Never as HTML.

### CSRF protection

- No state-changing authenticated endpoints. CSRF not applicable to /api/count (counter is idempotent and intentional).

- If accounts ever added: SameSite=Strict + double-submit token.

### XSS prevention

- CSP: default-src 'none'; script-src 'self' 'wasm-unsafe-eval' 'strict-dynamic' (nonce-{n}); style-src 'self'; img-src 'self' blob: data:; connect-src 'self'; frame-ancestors 'none'; base-uri 'self'; form-action 'self'.

- SRI on every static script. CI fails if any tag lacks integrity.

- Trusted Types enforced where browser supports.

### SQL injection prevention

- Parameterised queries via the Postgres driver. No concatenation.

- ESLint rule forbids string-concat SQL.

### SSRF prevention

- Backend never fetches URLs on behalf of user. No URL-handling endpoint.

- Egress allowlist on the VPS: only Let's Encrypt + package mirrors.

### Rate limiting

- Caddy: 60 req/min per IP across endpoints.

- /api/count idempotent → rate limit forgiving.

### API security

- JSON only. No HTML on API routes.

- X-Content-Type-Options: nosniff.

- Generic error messages in prod.

### Logging

- Caddy access log: timestamp, route, status, duration, hashed IP.

- No request bodies logged. No response bodies. No PII.

- Retention: 30 days. Rotate via logrotate.

### Audit trails

- v1 has nothing to audit. No accounts, no admin actions.

- Add when accounts added.

### Supply chain

- Lockfile committed. Frozen install in CI.

- Dependabot/Renovate review manually. No auto-merge.

- Reproducible build: build in pinned-toolchain Podman container. Public build script. Anyone can verify.

- Release artifacts signed with GPG key. Key fingerprint published in README + on personal social profiles.

## OWASP Top 10

| OWASP 2021 | Risk for ScrubSafe | Mitigation |
| --- | --- | --- |
| A01 Broken Access Control | N/A (no accounts) | — |
| A02 Cryptographic Failures | Token theft, weak hash | TLS 1.3, HSTS. No tokens to steal in v1 |
| A03 Injection | SQLi, XSS in metadata display | Parameterised queries, framework escaping, CSP, Trusted Types |
| A04 Insecure Design | Architectural file leakage | Client-only processing as first-principles. CI test fails build if file bytes seen on wire |
| A05 Security Misconfiguration | Loose CSP, missing headers | Headers fixture tested in CI. Deviation fails build |
| A06 Vulnerable Components | Old or compromised npm pkg | Renovate, weekly audit job, OSV scan |
| A07 Authn Failures | N/A (no auth) | — |
| A08 Software & Data Integrity | Compromised build | Reproducible builds, GPG-signed releases, SRI |
| A09 Logging Failures | Missed incidents | Logs centralised. Personal scale = manual review enough |
| A10 SSRF | Backend fetches attacker URL | No SSRF surface. Egress allowlist |

## Security checklist

- [ ] CSP enforced.

- [ ] HSTS preload submitted.

- [ ] All scripts SRI-hashed.

- [ ] All inputs zod-validated.

- [ ] No file bytes ever observed on wire in CI privacy regression.

- [ ] Reproducible build verifier passes.

- [ ] Dependency audit passes (npm audit + OSV).

- [ ] security.txt published.

- [ ] GPG key for releases generated, fingerprint published.

## Security testing

- Static: ESLint security rules, Semgrep custom rules, gitleaks.

- Dynamic: OWASP ZAP baseline on every release. Manual pen test before public launch (or skip if staying truly personal).

- Fuzzing: each WASM parser fuzzed with public corpora. Time-boxed since solo.

- Privacy regression: Playwright assertion fails build if any fetch carries non-allowlisted body.

- Disclosure: security.txt + GPG-encrypted email. No formal bug bounty (no budget). Credit reporters publicly.

# 10. DevOps

## Environments

| Env | Purpose | Host |
| --- | --- | --- |
| Local | Dev machine | localhost:5173 |
| Production | Live site | scrubsafe.example (one VPS) |

No staging in v1. Personal scale doesn't justify it. Push to a staging branch and deploy locally for risky changes.

## CI/CD

Forgejo Actions on Codeberg. Every push runs full check suite. Main branch deploys manually via shell script + SSH.

PR opened ─► Lint + typecheck
          ─► Unit tests
          ─► Integration tests (Playwright)
          ─► Build (reproducible Podman container)
          ─► Lighthouse CI
          ─► Axe accessibility scan
          ─► Privacy regression (Playwright)
          ─► Bundle-size budget
          ─► Licence audit
merge to main ─► CI pass
              ─► Manual deploy: ./scripts/deploy.sh
                 (ssh, podman pull, podman compose up -d)
              ─► Smoke check

## Containerisation

- Single image: scrubsafe:1.0.0. Bundles static site + Hono backend.

- Base: node:20-alpine pinned to digest.

- Sibling container: postgres:16-alpine. Or SQLite + bind mount for simpler deploy.

## Container layout

┌──────────────────────────────────────────────┐
│  Podman Compose                              │
│  ┌────────────────────────────────────────┐  │
│  │ caddy:2-alpine                         │  │
│  │ - TLS, reverse proxy, static files     │  │
│  └──────────────┬─────────────────────────┘  │
│                 │ Unix socket                 │
│  ┌──────────────▼─────────────────────────┐  │
│  │ scrubsafe-app                          │  │
│  │ - Hono backend, /api/*                 │  │
│  └──────────────┬─────────────────────────┘  │
│                 │ Unix socket                 │
│  ┌──────────────▼─────────────────────────┐  │
│  │ postgres:16-alpine (or SQLite volume)  │  │
│  └────────────────────────────────────────┘  │
└──────────────────────────────────────────────┘

## Infrastructure

- VPS: any provider with €5/mo tier (Hetzner CX11, OVH, Mythic Beasts).

- Setup script: bash one-shot provisioner in /scripts/provision.sh. Installs Podman + Caddy, clones repo, runs compose.

- DNS: any registrar. Personal scale doesn't need OpenTofu.

## Monitoring

- v1: Caddy access log + browser console. Manual.

- Later: Uptime Kuma if uptime matters. Plausible CE if usage data wanted.

## Logging

- Caddy access logs → /var/log/caddy/, rotated daily, kept 30 days.

- App logs to stdout → captured by Podman → journald.

- Structured JSON. One event per request.

## Alerting

- v1: none. Personal project. I'll notice.

- Later: ntfy.sh or Gotify (both FOSS) push to phone for site-down.

## Backup & DR

- Daily Postgres pg_dump (or SQLite file copy) → encrypted with age → off-site rsync to a different VPS.

- Retention: 30 days.

- RPO 24h, RTO 4h. Adequate for personal scale.

- Restore drill: once at launch, then yearly.

# 11. Testing

## Unit

- Framework: Vitest (MIT).

- Targets: each format adapter, inspector diff, profile store, counter gate.

- Coverage gate: 80% lines, 70% branches on processing modules.

## Integration

- In-browser tests against real WASM modules. Playwright. Chromium + Firefox + WebKit.

- Corpus: 200+ real files per format. Public test sets (ExifTool sample images, qpdf test PDFs, public DOCX samples).

- Each test asserts: (a) cleaned file parses with independent lib, (b) metadata report empty save for whitelist, (c) visible content preserved.

## E2E

- Playwright. Drop → inspect → clean → verify → download.

- Cross-browser. Mobile viewports.

## Security

- ZAP baseline on every release.

- Semgrep with OWASP rules + custom rules.

- Privacy regression: Playwright assertion. Build fails if any non-allowlisted request body observed.

- Manual pen test: skip unless going public-public. Personal scale doesn't justify.

## Performance

- Lighthouse CI per PR. Budgets on bundle size, TTI, TBT.

- Custom benchmark suite per format + file size. Trend-tracked.

## Load

- Skip. Static site + one counter endpoint. Personal scale.

- If site ever featured publicly: k6 against /api/count at 5× expected peak.

## UAT

- Self + 2-3 friends. Drop their photos, find bugs.

- No formal sign-off. Just "works on my machine and theirs."

## Sample test cases

| ID | Name | Steps | Expected |
| --- | --- | --- | --- |
| TC-01 | JPEG with GPS | Drop iPhone JPEG with GPS EXIF | Inspector shows GPSLatitude/Longitude before. Absent after clean. Pixels byte-identical |
| TC-02 | Unsupported file | Drop .exe | UI shows clear error. No fetch made |
| TC-03 | 100 MB ceiling | Drop 120 MB PDF | Reject before invoking parser. Clear error |
| TC-04 | Re-inspect cleaned | Clean JPEG, then drop cleaned file | Zero non-whitelisted fields reported |
| TC-05 | DOCX revisions | DOCX with tracked changes accepted but revision IDs present | No revisionIds, no comments, no last-author in output |
| TC-06 | PDF XMP | PDF with XMP author stream | XMP stream removed. Info dict cleared |
| TC-07 | Offline | Disconnect network, drop file | Full flow completes. Download works. No network activity |
| TC-08 | Privacy regression | Monitor every fetch during E2E | Build fails if any request body non-empty on non-allowlisted route |
| TC-09 | Accessibility | axe-core every page | Zero WCAG 2.2 AA violations |
| TC-10 | Batch | Drop 10 mixed files | ZIP downloads with 10 cleaned files. Per-file errors reported clearly |

# 12. Roadmap

Solo dev, personal pace. Phase = focus area, not strict time-box. Functionality first; ship something usable in Phase 2.

## Phase 1 — Foundation (week 1)

- Tasks: SvelteKit scaffold, TS strict, Tailwind, design system primitives, Codeberg repo, CI skeleton, CSP/HSTS headers.

- Deps: Codeberg account, VPS provisioned, domain pointed.

- Deliverable: empty page deployed on the VPS at https://[domain]. Drop zone reads file size and logs to console.

## Phase 2 — Core functionality (weeks 2-4)

- Tasks: JPEG/PNG/TIFF adapter, HEIC via libheif-wasm, PDF via qpdf-wasm, DOCX/XLSX/PPTX adapter. Inspector UI. Clean flow. Verification view.

- Deps: Phase 1. WASM builds tested locally first.

- Deliverable: end-to-end clean works for every launch format. Corpus tests passing. THIS IS THE USABLE VERSION.

## Phase 3 — Polish (weeks 5-6)

- Tasks: profile editor, batch mode, service worker, offline, opt-in counter, mobile layout pass, accessibility pass.

- Deps: Phase 2.

- Deliverable: feature-complete v1.

## Phase 4 — Security hardening (week 7)

- Tasks: reproducible build, GPG-signed releases, SRI on all assets, CSP report endpoint, fuzz WASM parsers, ZAP baseline integrated, privacy regression in E2E, security.txt.

- Deps: Phase 3.

- Deliverable: hardened v1 ready for public link.

## Phase 5 — Launch (week 8)

- Tasks: friends test, fix what they break, README, threat-model.md, How-it-works page, post link wherever relevant.

- Deps: Phase 4.

- Deliverable: scrubsafe.example live. Source public on Codeberg. Reproducible build verifier passing.

## Drift handling

Solo project. If a phase slips, ship the smaller version. Phase 2 is the gate; if it works, the rest can come later.

# 13. Project Structure

scrubsafe/
│
├── docs/
│   ├── threat-model.md
│   ├── dependencies.md
│   ├── runbooks/
│   │   ├── deploy.md
│   │   └── restore-backup.md
│   └── architecture/
│       └── adr/
│
├── apps/
│   ├── web/                           # SvelteKit
│   │   ├── src/
│   │   │   ├── routes/
│   │   │   ├── lib/
│   │   │   │   ├── adapters/
│   │   │   │   │   ├── jpeg.ts
│   │   │   │   │   ├── heic.ts
│   │   │   │   │   ├── pdf.ts
│   │   │   │   │   └── docx.ts
│   │   │   │   ├── workers/
│   │   │   │   ├── inspector/
│   │   │   │   ├── profile/
│   │   │   │   └── counter/
│   │   │   ├── components/
│   │   │   └── app.html
│   │   ├── tests/
│   │   ├── playwright/
│   │   └── vite.config.ts
│   │
│   └── api/                           # Hono backend
│       ├── src/
│       │   ├── routes/
│       │   │   ├── health.ts
│       │   │   ├── count.ts
│       │   │   └── stats.ts
│       │   ├── db/
│       │   │   └── schema.sql
│       │   └── index.ts
│       └── deno.json (or package.json)
│
├── packages/
│   ├── inspector-core/                # pure-function metadata logic
│   └── wasm-loader/                   # SRI-enforcing WASM loader
│
├── infrastructure/
│   ├── caddy/Caddyfile
│   ├── compose/podman-compose.yml
│   └── scripts/
│       ├── provision.sh
│       └── deploy.sh
│
├── tests/
│   ├── corpora/                       # reference files per format
│   └── e2e/
│
├── scripts/
│   ├── verify-build.sh                # reproducible-build verifier
│   ├── audit-deps.sh                  # licence audit
│   └── audit-licenses.sh
│
├── .forgejo/
│   └── workflows/
│       ├── ci.yml
│       └── verifier.yml
│
├── .env.example
├── podman-compose.yml
├── package.json
├── pnpm-workspace.yaml
├── README.md
├── SECURITY.md
├── CONTRIBUTING.md
├── LICENSE                            # AGPL-3.0
└── security.txt

# 14. AI Coding Instructions

## Drop in /AGENTS.md and /CLAUDE.md and /.cursor/rules

This is a privacy tool. The single most important rule:
NO USER FILE CONTENT MAY LEAVE THE BROWSER.
If a change would cause file bytes to be uploaded, fetched, or
logged, stop and flag the conflict.
This is a solo personal project. Optimize for clarity and
shipping working functionality, not for theoretical scale.
Stack:
- TypeScript strict. No 'any', no '@ts-ignore' without justification.
- SvelteKit (frontend). Hono on Deno or Node (backend).
- All deps must be FOSS (OSI/FSF licence). CI audits this.
- File processing runs in Web Workers. Main thread never blocks.
Rules:
- Every new dep goes in /docs/dependencies.md with licence + justification.
- No third-party CDN refs. Bundle + integrity-hash everything.
- Every new endpoint: zod schema, rate limit, integration test,
  privacy regression case.
- Every PR keeps the bundle-size budget green.
- Never log file content or anything derived from it.
- Use 'inspector-core' for new metadata logic. It stays pure-functional.
- No accounts, no auth, no payments in v1. Don't add them
  speculatively.

## Coding standards

- TS strict, exactOptionalPropertyTypes, noUncheckedIndexedAccess.

- ESLint: @typescript-eslint, eslint-plugin-security, eslint-plugin-svelte.

- Prettier 100-column. No exceptions.

- Functions ≤ 50 lines. Files ≤ 300. Exceptions documented in file header.

## Naming

- Files: kebab-case for modules, PascalCase for Svelte components.

- Variables/functions: camelCase. Types/components: PascalCase. Constants: SCREAMING_SNAKE.

- Adapters export inspect() and clean(). Never inspectXxx or cleanXxx.

## Architecture rules

- UI presentational. No parsing in components.

- Side effects (network, storage) in clearly named lib/ modules.

- Pure-function modules (inspector, profile diff) have zero imports from UI or workers.

- Workers communicate via one typed message channel. No ad-hoc event names.

## Security rules

- Never read/write a non-allowlisted URL.

- Never persist user file content anywhere (localStorage, IndexedDB, server).

- Use crypto.subtle for crypto. No homemade primitives.

- Treat every metadata string as untrusted. Never interpolate into HTML.

## Testing rules

- Every new adapter PR includes 10+ corpus files.

- Every PR keeps privacy regression assertion green.

## Documentation rules

- Every public function has TSDoc.

- Every architecture decision = ADR in /docs/architecture/adr.

- /SECURITY.md current. Every release notes security changes.

## Git workflow

- Trunk-based. Short branches. Merge daily.

- Conventional Commits enforced by hook.

- Squash-merge. Squash message = PR title.

- Signed commits on main.

## PR guidelines

- Template: summary, screenshots if UI, threat-model note if security-relevant, rollback plan.

- Self-review allowed for solo project but use the checklist.

- All CI green before merge.

## Code review checklist

- [ ] No new dep without /docs/dependencies.md entry + FOSS licence.

- [ ] No new fetch outside allowlist.

- [ ] Inputs validated. Outputs encoded.

- [ ] Worker boundaries respected.

- [ ] Bundle-size budget green.

- [ ] Tests added/updated.

- [ ] No new logging of user content.

- [ ] Docs updated.

# 15. Production Readiness Checklist

"Production" here = public URL where anyone might land. Personal pace, but the public-trust bar still applies.

## Security

- [ ] CSP enforced.

- [ ] HSTS preload submitted.

- [ ] SRI on every script. Verifier passes.

- [ ] Rate limits in Caddy.

- [ ] Dependency audit passing. Weekly job scheduled.

- [ ] security.txt published.

- [ ] GPG key generated. Fingerprint in README.

## Testing

- [ ] Coverage gate met.

- [ ] All corpora pass.

- [ ] Lighthouse ≥ 95.

- [ ] Axe-core zero violations.

- [ ] Privacy regression passing.

## Monitoring

- [ ] Caddy access log rotating.

- [ ] Backup script tested.

- [ ] Restore drill done once.

## Performance

- [ ] Bundle-size budget enforced in CI.

- [ ] Cold-load TTI < 1.5s on 3G.

- [ ] Time-to-clean median < 3s for 10 MB JPEG.

## Compliance

- [ ] Privacy notice published ("We don't collect anything").

- [ ] Accessibility statement published.

- [ ] No cookies set by default.

## Deployment

- [ ] Reproducible build verifier passing.

- [ ] GPG-signed release tagged.

- [ ] Rollback procedure tested.

## Documentation

- [ ] README current.

- [ ] SECURITY.md current.

- [ ] Threat model published.

- [ ] How-it-works page published.

— end —